Week 1 – Project Setup & Research

Rares (Developer)

- Create the base console program

- Research how to detect USB drives in C/C++

- Create a simple test program that prints USB tool started

Darius (Hardware)

- Research basic USB memory concepts (sector, block, cluster)

- Prepare a simple 1-page explanation for the team

- Help define what parts of USB access are needed

Dragos (Tester)

- Prepare 2–3 USB sticks for testing

- Create the first testing checklist (USB detection tests)

- Test the basic program startup

Ionut (Project Manager – Interface & UX)

- Define the initial console interface layout (title, basic output format)

- Decide what messages are shown at program start

- Create a simple interface sketch (text layout)

- Start presentation slides (title, goals, team roles, interface focus)

Week 2 – Reading USB Info

Rares (Developer)

- Add USB info reading (total size, free space)

- Display basic device information in the console

- Organize code into modules (usb.c, main.c, etc.)

Darius (Hardware)

- Explain FAT32 basics to the team

- Provide diagrams showing how the USB memory is structured

- Assist Rares with technical details about sectors

Dragos (Tester)

- Test USB information reading on all USB sticks

- Document bugs and unexpected behavior

- Test removing USB during reading

Ionut (Project Manager – Interface & UX)

- Design the USB information display format (order, labels, spacing)

- Improve readability of console output (titles, separators)

- Decide user-friendly messages (errors, status info)

- Write a simple user guide explaining how to read the output

- Update slides with interface examples

Week 3 – File Listing Feature

Rares (Developer)

- Add functions to read the file list from the USB

- Show file name, size, and date in the console

- Fix bugs from Week 2 testing

Darius (Hardware)

- Help interpret FAT directory entries

- Review file reading logic

- Explain how folders and files are stored physically

Dragos (Tester)

- Test file listing on multiple USB sticks

- Test edge cases: empty USB, many files, deep folders

- Write a second testing report

Ionut (Project Manager – Interface & UX)

- Design how file lists are displayed in the console

- Decide column order (name, size, date)

- Add visual separators for better readability

- Update presentation with interface screenshots/mockups

- Document the file listing interface behavior

Week 4 – Optimization Feature

Rares (Developer)

- Implement a simple optimization feature (clean empty folders or temp files)

- Add a menu:

  - Scan USB

  - Show Files

  - Clean USB

  - Exit

- Ensure optimization does not delete important files

Darius (Hardware)

- Review safety of the cleaning feature

- Define which files are safe to delete

- Help test optimization

Dragos (Tester)

- Test the optimization feature

- Compare file lists before and after cleaning

- Write a testing summary for Week 4

Ionut (Project Manager – Interface & UX)

- Design the menu layout and navigation flow

- Improve clarity of menu options and warnings

- Define confirmation messages for cleaning actions

- Update slides with interface flow diagrams

Week 5 – Final Testing & Presentation

Rares (Developer)

- Fix final bugs

- Add comments and finalize the code

- Prepare the live demo program (stable output)

Darius (Hardware)

- Review all hardware-related explanations

- Verify technical accuracy of presentation

- Help set up the demo environment

Dragos (Tester)

- Perform full testing on all features

- Prepare a final testing report

- Verify demo works without crashing

Ionut (Project Manager – Interface & UX)

- Finalize the console interface design

- Ensure consistent and user-friendly output

- Prepare interface screenshots for presentation

- Write the final demo script (what the user sees step by step)

- Finalize slides and documentation